Look — Sarajevo

Izvještaj o razvojnoj investiciji

Procjena troškova i analiza resursa

Mart 2026. — Povjerljivo

# Sažetak

Look — Sarajevo je potpuno funkcionalna, AI-pokretana aplikacija za otkrivanje grada koja je dizajnirana, inženjerski razvijena i izgrađena od nule. Ovaj dokument pruža transparentan pregled razvojne investicije — i značajnog već završenog rada i preostalog napora za poliranu 1.0 verziju.

Do danas je završeno 1.830 sati profesionalnog razvojnog rada koji obuhvata mobilni inženjering, AI integraciju, backend arhitekturu, podatkovne pipeline-ove i UX dizajn. Po BiH cijenama, ovaj rad je vrijedan 107.604 KM. Zapadnoevropska firma bi za isti posao naplatila 286.944 KM. Američki tim: 466.284 KM.

Ovaj dokument pokriva:

- Vrijednost već isporučenog rada i njegovu tržišnu cijenu

- Šta preostaje za poliranu 1.0 verziju

- Poređenje tržišnih cijena po regionima

- Ukupna potrebna investicija (završeni rad + preostali razvoj)

# Trenutne metrike koda

Look aplikacija je produkcijski kvalitetan kod, ne prototip.

| Metrika | Vrijednost |
| --- | --- |
| Izvorni fajlovi (.ts/.tsx) | 347 |
| Linije koda | 31.776 |
| UI komponente | 142 |
| Pomoćni moduli i hookovi | 72 |
| Supabase Edge funkcije | 11 |
| Backend skripte | 15 |
| Automatski testovi | 53 fajla / 177 testova |
| Migracije baze podataka | 8 |
| Obogaćeni objekti (venues) | 1.226 |
| Aktivni događaji | 70+ |

# Sekcija 1: Završeni rad — Isporučena vrijednost

Slijedi detaljan pregled svog profesionalnog razvojnog rada koji je završen, isporučen i trenutno radi u produkciji. Ovo nije spekulativan ili prototipski rad — svaka stavka ispod predstavlja funkcionalan, testiran sistem koji je živ i operativan danas.

Tradicionalna razvojna kompanija bi svaku od ovih isporuka fakturisala pojedinačno. Sati ispod su konzervativne procjene zasnovane na industrijskim standardima za ekvivalentan obim i kompleksnost.

| Oblast | Obim | Sati |
| --- | --- | --- |
| Mobile App (Expo/React Native) | 5 tabs, 7 detail screens, bilingual BS/EN | 520 |
| Design System | Glass components, dark mode, DM Serif/Sans typography, warm cinematic tokens | 140 |
| Supabase Backend | 10+ tables, RLS policies, 8 migrations, auth flows | 180 |
| 8 AI Edge Functions | City pulse, planner, surprise me, search, translate, hero image, Instagram parser | 160 |
| AI Client Integration | SSE streaming, model routing (GPT-4.1/Claude/Gemini), prompt engineering | 120 |
| Data Pipeline | 3 web scrapers, Instagram pipeline, Google Places enrichment, photo scraping | 200 |
| Venue Data Quality | 1,226 venues: categories verified, photos, AI descriptions, Google reviews | 100 |
| Event Pipeline | Scraping, promotion, dedup, venue matching, 70+ live events | 100 |
| Admin Tools | Venue editor (Vite + React), moderation scripts | 60 |
| Visit Sarajevo Integration | Transport directions, venue descriptions, logo, attribution | 50 |
| Code Quality & Tests | 177 tests, adapter cleanup, simplification passes, documentation | 140 |
| DevOps | Vercel deployment, Supabase config, EAS setup, CI pipeline | 60 |
| UKUPNO PROCIJENJENIH SATI |  | 1.830 |

## Value of Delivered Work

Ovaj rad je kompletiran, operativan i već generira vrijednost. Uključuje vlastite AI integracije, kuriranu bazu od 1.226 sarajevskih objekata sa obogaćenim opisima i fotografijama, 70+ aktivnih događaja, i produkcijski kvalitetnu dvojezičnu mobilnu aplikaciju.

| Market | Rate/hr | Total (1830h) | Savings vs BiH |
| --- | --- | --- | --- |
| Bosna i Hercegovina | 59 KM/hr | 107.604 KM | — |
| Zapadna Evropa | 157 KM/hr | 286.944 KM | 3.7x skuplje |
| Sjedinjene Države | 255 KM/hr | 466.284 KM | 4.3x skuplje |

Ista aplikacija bi u Zapadnoj Evropi koštala 286.944 KM, a u SAD-u 466.284 KM. Razvoj u BiH pruža istu kvalitetu za jednu trećinu cijene.

## Poređenje satnica po ulozi

| Uloga | BiH (KM/hr) | EU (KM/hr) | US (KM/hr) |
| --- | --- | --- | --- |
| Junior programer | 30-50 | 80-120 | 120-196 |
| Senior Full-Stack programer | 70-108 | 157-255 | 255-392 |
| AI/ML inženjer | 78-118 | 196-353 | 294-490 |
| UI/UX dizajner | 49-78 | 118-196 | 196-294 |
| Projekt menadžer | 59-88 | 137-235 | 235-353 |
| DevOps inženjer | 59-98 | 137-235 | 216-333 |
| QA inženjer | 39-69 | 98-157 | 137-235 |
| Prosječna satnica | 59 | 157 | 255 |

# Sekcija 2: Preostali rad do 1.0

Sljedeći rad je potreban da se Look dovede iz trenutnog demo-spremnog alfa stanja do polirane, app-store-spremne 1.0 verzije.

| Oblast | Obim | Sati |
| --- | --- | --- |
| Auth & Onboarding Polish | Social login, onboarding flow, proper session management | 120 |
| App Store Readiness | iOS + Android builds via EAS, store listings, screenshots, review process | 160 |
| Push Notifications | Event reminders, trending alerts, new event notifications | 80 |
| Analytics & Monitoring | User tracking, engagement metrics, error monitoring, crash reporting | 60 |
| Submission & Claim Flows | Venue/event submission forms, venue owner claims, moderation queue | 120 |
| Scraper Automation | Scheduled runs, monitoring, error recovery, new source onboarding | 80 |
| Instagram Rail on Home | Live feed from Visit Sarajevo + venue Instagram accounts | 40 |
| Heritage Walking Routes | Curated walks with POI stops, maps, audio guide hooks | 80 |
| "Right Now" Mode | Filter Explore to currently-open venues using Google hours data | 40 |
| Visitor Passport / Gamification | Check-in rewards, badges, achievement system | 100 |
| Performance & Offline | Image caching, lazy loading, offline-first architecture | 100 |
| E2E Testing & Device QA | Cross-device testing, E2E test suite, accessibility audit | 120 |
| UI Polish | Animations, transitions, micro-interactions, edge case handling | 120 |
| Legal & Compliance | Privacy policy, terms of service, GDPR, cookie consent | 40 |
| UKUPNO PROCIJENJENIH SATI |  | 1.260 |

## Preostali rad — Procjena troškova

| Tržište | Satnica | Ukupno (1260h) | Ušteda vs BiH |
| --- | --- | --- | --- |
| Bosna i Hercegovina | 59 KM/hr | 74.088 KM | — |
| Zapadna Evropa | 157 KM/hr | 197.568 KM | 3.7x skuplje |
| Sjedinjene Države | 255 KM/hr | 321.048 KM | 4.3x skuplje |

# Sekcija 3: Ukupan pregled investicije

Kompletni pregled završenog i preostalog rada za 1.0 verziju.

| Faza | Sati | BiH (KM) | EU (KM) | SAD (KM) |
| --- | --- | --- | --- | --- |
| Završeni rad | 1.830 | 107.604 KM | 286.944 KM | 466.284 KM |
| Preostali rad do 1.0 | 1.260 | 74.088 KM | 197.568 KM | 321.048 KM |
| UKUPNO DO 1.0 | 3.090 | 181.692 KM | 484.512 KM | 787.332 KM |

Ukupna ušteda razvoja u BiH vs. Zapadna Evropa: 302.820 KM

Ukupna ušteda vs. SAD: 605.640 KM

## Ukupna potrebna investicija

Ukupni trošak projekta uključuje kompenzaciju za već završeni i isporučeni rad, preostali razvoj do verzije 1.0, te operativne troškove. Sve po BiH tržišnim stopama sa 20% rezervom.

| Stavka | Iznos (KM) |
| --- | --- |
| ZAVRŠENI RAD (isporučeno i operativno) | 107.604 KM |
| Kompletna mobilna aplikacija (1830 sati) | 1830h x 59 KM/h |
| PREOSTALI RAZVOJ (do 1.0) | 74.088 KM |
| Preostale funkcionalnosti (1260 sati) | 1260h x 59 KM/h |
| OPERATIVNI TROŠKOVI (6 mjeseci) |  |
| AI API (OpenAI, Google, Anthropic) | 3.920 - 7.840 KM |
| Infrastruktura (Supabase Pro, Vercel Pro, domena) | 2.940 - 4.900 KM |
| App Store naknade (Apple + Google) | 245 KM |
| 20% rezerva za nepredviđeno | 36.338 KM |
| UKUPNA INVESTICIJA U PROJEKAT | 225.135 - 231.015 KM |

Za usporedbu — isti projekat po EU/US cijenama: 484.512 - 787.332 KM

Završeni rad nije potrošeni trošak — to je isporučen, produkcijski spreman sistem koji je živ i operativan danas. Kompenzacija za ovaj rad odražava njegovu stvarnu tržišnu vrijednost i ekspertizu potrebnu za isporuku.

## Procijenjeni vremenski okvir

Sa timom od 2-3 programera na puno radno vrijeme:

- Predaja u App Store: 6-8 sedmica od početka finansiranja

- Kompletna 1.0 verzija sa svim funkcionalnostima: 10-14 sedmica

- Sa jednim programerom: 16-22 sedmice